Project 25

Event Ticket Booking System

Approach Document

# 1. Approach Summary

Build Event Ticket Booking System in small vertical slices: database first, then API, then UI, then containers, then Kubernetes. Verify each layer works before moving to the next so problems are easy to isolate.

# 2. Architecture

Browser -> Nginx / Ingress -> App (API + UI) -> Database

| Component | Responsibility |
| --- | --- |
| Web / UI | Renders pages and calls the REST API |
| API service | Business rules, validation, database access, /health |
| Database | Persistent storage on a volume / PVC |
| Kubernetes Service | Stable internal name and load balancing across replicas |
| Ingress / NodePort | Exposes the website to the browser |

# 3. Step-by-Step Plan

## Phase 1 - Design (30 min)

Confirm the entities (Event, Booking). Sketch the pages. Write the SQL schema.

## Phase 2 - Backend (1-2 hrs)

Create the project skeleton, DB connection from env vars, then implement the endpoints one by one. Test each with curl or Postman.

## Phase 3 - Frontend (1-2 hrs)

Build the screens: Events List, Event Detail + Booking, Confirmation, My Booking Lookup, Admin Panel. Keep styling simple and responsive.

## Phase 4 - Dockerise (1 hr)

Write Dockerfiles, then docker-compose.yml with app + database + volume. Run it and test the full flow.

## Phase 5 - Kubernetes (1-2 hrs)

Write manifests, push/load the image, apply, and expose the site. Debug with kubectl logs and describe.

## Phase 6 - Verify and document (30 min)

Run the acceptance checklist, take screenshots, write the README.

# 4. Suggested Folder Structure

- backend/ - source code, Dockerfile

- frontend/ - UI source, Dockerfile (if separate)

- db/init.sql - schema and seed data

- docker-compose.yml

- .env.example

- k8s/namespace.yaml

- k8s/configmap.yaml and secret.yaml

- k8s/db-statefulset.yaml and db-service.yaml

- k8s/app-deployment.yaml and app-service.yaml

- k8s/ingress.yaml (optional)

- README.md

# 5. Docker Approach

- Use a slim or alpine base image and a multi-stage build to keep images small

- Copy dependency files first to benefit from layer caching

- Run as a non-root user

- In compose, use depends_on with a database health check so the API waits for the DB

- Test: docker compose up --build, open the site, add data, restart, confirm data persists

# 6. Kubernetes Approach

| Command | Purpose |
| --- | --- |
| kubectl create namespace event-ticket-booking | Isolate the project |
| kubectl apply -f k8s/ | Deploy all resources |
| kubectl get pods -n event-ticket-booking | Check that pods are Running/Ready |
| kubectl logs deploy/app -n event-ticket-booking | Read application logs |
| kubectl port-forward svc/app 8080:80 -n event-ticket-booking | Quick browser test |
| kubectl scale deploy/app --replicas=3 -n event-ticket-booking | Demonstrate scaling |
| kubectl delete ns event-ticket-booking | Clean up |

For local clusters: with minikube run 'minikube image load <image>' or use eval $(minikube docker-env); with kind run 'kind load docker-image <image>'. Set imagePullPolicy: IfNotPresent.

# 7. Testing Checklist

- Each API endpoint returns the expected status and JSON

- Validation rejects empty or invalid input

- Full user journey works in the browser

- Pod restart keeps the data

- Deleting one app pod: website still responds

- /health returns 200

# 8. Common Pitfalls

- App starts before the database is ready - use health checks / retry logic

- Hard-coded localhost for the DB host - use the Service name inside Kubernetes

- ImagePullBackOff - image not loaded into the local cluster

- Data lost after restart - missing volume or PVC

- Website not reachable - wrong Service type or port mapping

# 9. Tips for the AI-Assisted Assessment

- Share this requirements file with your AI tool first, then ask for one phase at a time

- Ask the AI to explain each generated file so you can answer follow-up questions

- Run and test everything yourself; do not paste code blindly

- Commit after each working phase to show progress

- Mention your stretch goal if time allows: Seat reservation hold of 5 minutes using Redis TTL